SERVEHOME

Product Requirements Document

Find Any Worker Near You — Instantly

| Field | Details |
| --- | --- |
| Document Version | 2.0 — Final |
| Date | 30 May 2026 |
| Prepared For | Freelance Developer |
| Platform | Mobile-First Website (PWA) |
| Target Users | Mobile users on SIM / 2G–4G internet |
| Payment Currency | Indian Rupees (INR) |
| Total Tool Cost | Rs. 0 per month — 100% Free Stack |

CONFIDENTIAL — FOR DEVELOPER USE ONLY

SECTION 1 — Project Overview

1.1  What is ServeHome?

ServeHome is a mobile-first website that connects everyday users with trusted local service workers — plumbers, electricians, carpenters, cooks, sweepers, car rental, auto rental, masons, painters, AC repair workers, and more.

A user opens the website on their phone, picks a service category, pays Rs. 10 once, and instantly sees the real contact numbers of all workers in that category. Access lasts 3 days, then expires.

1.2  The Problem

- Finding a reliable plumber or electrician is extremely painful in India

- People go shop to shop, ask neighbours, waste hours — and still cannot find a number

- Workers miss work because customers cannot reach them

- There is no simple, affordable, trusted platform for this

1.3  The Solution — ServeHome

- One website. All service categories in one place

- Pay Rs. 10 per category — unlock ALL worker numbers in that category

- Access valid for 3 days from time of payment

- Workers verified manually by admin before listing

- Real reviews only from paying customers

- Works perfectly on basic Android phones and slow SIM data

1.4  Business Model

| Revenue Source | How it Works | Amount |
| --- | --- | --- |
| Category Unlock Fee | User pays Rs.10 to unlock all numbers in one category | Rs. 10 per unlock |
| Razorpay Cut | Razorpay deducts ~2% per transaction automatically | ~Rs. 0.20 per payment |
| Owner Earns | Owner receives remaining amount after Razorpay cut | ~Rs. 9.80 per payment |
| Future — Franchise | Sell rights to run ServeHome in another city | Monthly fee + Rs.1–2 per payment |
| Future — Featured Listing | Workers pay to appear at top of their category | TBD after launch |

1.5  Scale Example

If 100 users per day pay Rs. 10 = Rs. 1,000 per day = Rs. 30,000 per month — from one city alone.

⚠️  IMPORTANT: The website earns ONLY when users pay. There is NO monthly subscription or tool cost to the owner.

SECTION 2 — Technology Stack (100% Free)

Every single tool listed below is FREE. The owner pays Rs. 0 per month. Razorpay only charges ~2% when a user makes a payment — meaning the owner only pays when they earn.

| Part | Tool | Why This Tool | Monthly Cost |
| --- | --- | --- | --- |
| Frontend UI | HTML5 + Tailwind CSS | Clean modern styling, mobile-first, no install needed | Free |
| Interactions / Logic | Vanilla JavaScript | Handles all buttons, popups, dynamic content | Free |
| Backend & Database | Supabase | Stores workers, users, payments, reviews — free tier is generous | Free |
| User Authentication | Supabase Auth (OTP) | Phone number login via OTP — no password needed | Free |
| Payment Gateway | Razorpay | Best for India — UPI, Paytm, GPay, Cards all supported | Free setup |
| Website Hosting | Vercel | Fast global hosting, free tier, deploys in one click | Free |
| Icons | Lucide Icons (CDN) | Clean modern icons, no download needed, loads from internet | Free |
| Fonts | Google Fonts — Poppins | Exact font from reference UI image, loads from Google | Free |
| SMS Notifications | Fast2SMS | Free tier: 50 SMS/day — enough for early launch | Free tier |
| Admin Emails | EmailJS | Send email to admin on new worker signup — free tier | Free |

2.1  Developer Setup Instructions

- Create free account at supabase.com — use the free tier only

- Create free account at vercel.com — connect to GitHub repository

- Create free account at razorpay.com — use test mode during development

- Create free account at fast2sms.com — for SMS notifications

- No paid plugins, no paid libraries, no paid APIs — if something costs money, find a free alternative and inform owner

⚠️  Developer must NOT use any paid tools or libraries without written approval from owner. If free tier limits are hit after launch, owner will decide what to upgrade.

2.2  Performance Requirements (Critical — Mobile Users on SIM Data)

The majority of ServeHome users will open this website on a basic Android phone using SIM mobile data (sometimes 2G or 3G). The website MUST be fast and lightweight.

| Requirement | Target | How to Achieve |
| --- | --- | --- |
| Home page load time | Under 3 seconds on 4G | No large images, compress all assets, lazy load below-fold content |
| Total page size | Under 500KB per page | No heavy frameworks, use CDN for Tailwind and Lucide |
| Images | Compressed WebP format | Use WebP images, max 100KB per image |
| No unnecessary scripts | Zero unused JS | Load only what each page needs |
| Offline-friendly | Basic PWA setup | Add service worker so last-visited pages load without internet |
| Font loading | Non-blocking | Use font-display: swap so text shows even before font loads |

SECTION 3 — Design Guidelines

3.1  Design Reference

The developer has been provided a UI reference image (attached to this document). The design style to follow is:

- Light background — white / very light grey — similar to the reference image

- Soft rounded cards with gentle shadow

- Clean category icon grid — 4 icons per row

- Worker cards showing photo, name, rating, and unlock button

- Bottom navigation bar with 4 icons: Home, Services, Bookings, Account

- Orange colour for primary action buttons (Pay, Unlock, Call)

- Blue colour for secondary elements and navigation

3.2  Dark Mode / Light Mode Toggle

The website MUST support both Light Mode and Dark Mode. A toggle button must be visible at the TOP RIGHT corner of every page at all times.

| Mode | Toggle Icon | What Changes |
| --- | --- | --- |
| Light Mode (Default) | Moon icon — click to go dark | White/light grey backgrounds, dark text, soft shadows |
| Dark Mode | Sun icon — click to go light | Dark navy backgrounds, light text, glowing card borders |

⚠️  The toggle must save the user's preference in localStorage so it remembers their choice next time they visit.

3.3  Light Mode Colour Palette

| Colour Name | Hex Code | Where to Use |
| --- | --- | --- |
| Primary Blue | #2563EB | Logo, active nav, primary buttons, headings |
| Light Blue Background | #EFF6FF | Page background, card backgrounds |
| Orange — Action | #F97316 | Pay Rs.10 button, Call button, important CTAs |
| Success Green | #22C55E | Verified badge, unlock success, review submit |
| Dark Text | #1E293B | Worker names, headings, main text |
| Grey Text | #6B7280 | Subtext, area name, description text |
| White | #FFFFFF | Card backgrounds, input fields, modal backgrounds |
| Light Grey | #F3F4F6 | Alternate rows, section backgrounds |
| Border | #DBEAFE | Card borders, dividers, input field borders |
| Star Yellow | #F59E0B | Star rating icons |
| Locked Red | #EF4444 | Lock icon, hidden number indicator |

3.4  Dark Mode Colour Palette

| Colour Name | Hex Code | Where to Use |
| --- | --- | --- |
| Dark Background | #0F172A | Main page background |
| Card Background | #1E293B | Worker cards, category cards |
| Border Glow | #2563EB | Card borders in dark mode — subtle blue glow |
| Primary Blue | #3B82F6 | Buttons, active states, highlights |
| Orange — Action | #FB923C | Pay button, Call button in dark mode |
| White Text | #F1F5F9 | All main text in dark mode |
| Grey Text | #94A3B8 | Subtext, descriptions in dark mode |
| Success Green | #4ADE80 | Verified badge in dark mode |
| Star Yellow | #FBBF24 | Star rating in dark mode |

3.5  Typography

| Element | Font | Size | Weight | Colour (Light) |
| --- | --- | --- | --- | --- |
| Logo Text | Poppins | 22px | 700 Bold | #2563EB |
| Page Heading | Poppins | 20px | 600 SemiBold | #1E293B |
| Section Heading | Poppins | 17px | 600 SemiBold | #1E293B |
| Category Label | Poppins | 13px | 500 Medium | #374151 |
| Worker Name | Poppins | 15px | 600 SemiBold | #1E293B |
| Worker Area | Poppins | 13px | 400 Regular | #6B7280 |
| Button Text | Poppins | 14px | 600 SemiBold | #FFFFFF |
| Body / Description | Poppins | 14px | 400 Regular | #374151 |
| Small Label / Badge | Poppins | 11px | 500 Medium | #FFFFFF |
| Timer Text | Poppins | 13px | 500 Medium | #2563EB |

3.6  Spacing, Layout and Mobile Rules

| Property | Value | Reason |
| --- | --- | --- |
| Border radius — cards | 16px | Soft, modern, matches reference UI |
| Border radius — buttons | 12px | Rounded but not pill shape |
| Card shadow (light mode) | 0 2px 12px rgba(0,0,0,0.08) | Subtle depth, not heavy |
| Card shadow (dark mode) | 0 2px 16px rgba(37,99,235,0.15) | Subtle blue glow on dark cards |
| Card padding | 16px all sides | Comfortable spacing inside cards |
| Page side padding | 16px left + right | Prevents content touching screen edge |
| Category grid | 4 columns on mobile | Matches reference UI exactly |
| Worker card layout | Horizontal — photo left, text right, button right | Matches reference UI |
| Minimum button height | 48px | Easy to tap with thumb on mobile |
| Minimum tap target | 44x44px | Apple / Google mobile accessibility standard |
| Bottom nav height | 64px | Comfortable thumb reach |
| Font size minimum | 13px | Never below this — readable on small screens |

SECTION 4 — Website Pages — Full Detail

PAGE 1 — Home Screen  ( URL: / )

This is the first page every user sees when they open ServeHome. It must load fast, look clean, and guide the user to pick a category immediately.

Top Bar (always visible, fixed at top):

- LEFT: ServeHome logo + name

- RIGHT: Dark/Light mode toggle icon button

- RIGHT: Notification bell icon (for future use — show as empty for now)

Search Bar (below top bar):

- Full width search bar with placeholder: 'Search for a service...'

- Search icon on left inside the bar

- Filter icon button on right side of bar

- Tapping search filters the category grid in real time

Promotional Banner (below search bar):

- Colourful gradient banner card — blue to light blue

- Text: 'Find Trusted Workers Near You!'

- Subtext: '1,200+ Verified Professionals'

- Small '✓ Union Verified' badge on the banner

- DO NOT add a Book Now button — this is ServeHome, not a booking app

- Banner is static — no 3D characters needed (keeps page lightweight)

'Most Booked Services' Section:

- Section heading: 'Most Booked Services'  |  'View All' link on right

- Grid of category icons — 4 per row

- Each category box: rounded square, icon on top, label below

- Categories: Plumber, Electrician, Carpenter, Painter, Mason, Welder, Cook, Sweeper, Car Rental, Auto Rental, AC Repair, More (shows all)

- Tapping any category opens Page 2 — Worker List for that category

'Popular Near You' Section (below categories):

- Section heading: 'Popular Near You'  |  'View All' link on right

- Horizontal scrollable row of worker preview cards

- Each card: circular photo, worker first name, category badge, star rating (blurred), area

- This section shows top-rated workers across ALL categories

- Tapping a card opens Page 4 — Worker ID Card

Bottom Navigation Bar (fixed at bottom):

| Tab | Icon | Action |
| --- | --- | --- |
| Home | House icon | Goes to home page |
| Services | List icon | Goes to full category list (Page 2 — All categories) |
| Bookings | Calendar icon | Shows user's payment history and active unlocks |
| Account | Person icon | Shows user profile, login/logout |

⚠️  The bottom nav must always be visible. It must NOT scroll away. Fixed position at bottom of screen.

PAGE 2 — Category / Worker List  ( URL: /category/[name] )

User reaches this page by tapping any category on home screen. Example: taps 'Plumber' → this page opens showing all listed plumbers.

Top of Page:

- Back arrow on top left

- Category name as heading: example 'Plumbers'

- Total count next to heading: example 'Plumbers (24)'

- Dark/Light mode toggle always visible top right

THE MOST IMPORTANT ELEMENT — Unlock Banner:

This is the core business feature. ONE single banner at the top of the worker list.

| State | What User Sees | What Happens |
| --- | --- | --- |
| NOT PAID | Orange banner: 'Pay Rs. 10 to unlock all Plumber numbers for 3 days' + Pay button | Tapping Pay opens Razorpay payment |
| PAID (active) | Green banner: 'Unlocked! Access expires in 2 days 14 hours' | All numbers visible on this page |
| PAID (expired) | Orange banner again with 'Your access expired — Pay Rs. 10 to unlock again' | Must pay again to see numbers |

⚠️  This pay banner must appear ONCE at the top — NOT on each individual worker card. One payment unlocks the ENTIRE category.

Worker Cards (list below the banner):

- Each worker is shown as a horizontal card

- LEFT: Circular profile photo — default grey silhouette if no photo uploaded

- CENTRE: Worker first name (bold), area/city below name, category badge

- RIGHT: Star rating — blurred / replaced with lock icon until paid

- RIGHT: Phone number — shown as '+91 XXXXX XXXXX 🔒' until paid

- RIGHT: Green 'Verified' badge if worker is union verified

- The worker's FIRST NAME is a tappable link — tapping opens Page 4 Worker ID Card

- After payment: star rating shows clearly, phone number shows fully, call button appears

⚠️  NEVER show the full phone number before payment is verified by backend. Even if user inspects the page source code, the number must NOT be there until payment is confirmed.

PAGE 3 — Payment Page  ( URL: /pay/[category] )

Triggered when user taps the Pay Rs. 10 button. User must be logged in to proceed. If not logged in, redirect to login page first, then come back here after login.

What user sees:

- Clean page with ServeHome logo at top

- Summary card showing: category name, amount (Rs. 10), access duration (3 days)

- 'Secure Payment via Razorpay' text with lock icon

- 'Pay Rs. 10' button — tapping opens Razorpay payment popup automatically

- Supported payment logos shown: UPI, Google Pay, Paytm, PhonePe, Card

- Small text: 'Your access will be active for 3 days from time of payment'

Payment Flow (step by step — developer must implement exactly):

- User taps Pay Rs. 10

- Frontend calls Supabase Edge Function to create Razorpay order

- Razorpay popup opens on user's phone

- User pays via UPI or card

- Razorpay sends payment success to Supabase Edge Function

- Edge Function verifies Razorpay payment signature — CRITICAL security step

- Only after verification: Edge Function saves record in payments table

- payments record: user_id, category, paid_at, expires_at = paid_at + 3 days

- Frontend receives success confirmation

- Page redirects back to Category page — all numbers now visible

⚠️  NEVER unlock numbers on the frontend without backend verification. Razorpay signature verification must happen on Supabase Edge Function — never in browser JavaScript.

PAGE 4 — Worker ID Card  ( URL: /worker/[id] )

Opened when user taps any worker name anywhere on the site. This page shows the worker's full profile in an ID card style layout.

Layout — Top Section (Hero):

- Full-width soft gradient background at top (light blue in light mode, dark navy in dark mode)

- Back arrow button — top left

- Bookmark icon — top right (for future use — static for now)

- Large circular worker photo — centred, default grey silhouette if no photo

- Worker FULL NAME in bold below photo

- City and area below name

- Category badge (orange pill): example 'Plumber'

- Star rating — visible only if user has paid, else show lock icon

- Total reviews count: example '4.8 ★ (130 reviews)'

Middle Section — Contact:

| Scenario | What Shows |
| --- | --- |
| User has NOT paid for this category | Phone shows as '+91 XXXXX XXXXX 🔒' + Orange 'Pay Rs. 10 to Call' button |
| User HAS paid and access is active | Full phone number + Green 'Call' button + Blue timer 'Access expires in X days X hours' |
| User's access has expired | Phone locked again + Orange 'Pay Again Rs. 10' button |

Bottom Section — Reviews:

- Section heading: 'Customer Reviews'

- Each review card: reviewer first name, star rating, short comment, date

- Maximum 5 most recent reviews shown

- 'See all reviews' link below if more than 5 exist

- If no reviews yet: 'No reviews yet — be the first to rate this worker'

- 'Secure Payment Verified' badge at the very bottom of page

PAGE 5 — User Login / Register  ( URL: /login )

Users log in using their mobile phone number + OTP (one-time password). No email, no password. Simple for mobile users.

Login Flow:

- User enters 10-digit Indian mobile number

- Taps 'Send OTP' button

- Supabase Auth sends OTP to the number via SMS

- User enters 6-digit OTP

- Taps 'Verify' button

- User is logged in — redirected back to where they were

⚠️  Use Supabase Auth built-in phone OTP — it is free for up to 50 OTPs per hour which is enough for launch. No extra SMS service needed for login.

PAGE 6 — My Bookings / Active Unlocks  ( URL: /bookings )

Accessible from bottom navigation bar. Shows the user's payment history.

What user sees:

- List of categories they have paid to unlock

- Each entry shows: category name, date paid, expiry date, status (Active / Expired)

- Tapping an active entry goes directly to that category's worker list (fully unlocked)

- Tapping an expired entry shows 'Pay again Rs. 10' option

PAGE 7 — Review Submission  ( URL: /review/[worker_id] )

A popup or dedicated page shown 24–48 hours after a user paid and unlocked a category.

Trigger:

- When user opens the website after 24 hours of their payment, show a popup

- Popup: 'Did [Worker Name] help you? Rate them!'

- If user skips, do NOT show again for 7 days for same worker

Review Form:

- Star selector: 1 to 5 stars — large tappable stars for mobile

- Optional text box: max 150 characters — placeholder 'What did you like?'

- 'Submit Review' button (green)

- 'Skip for now' text link below button

⚠️  Only users who have a valid payment record for that category can submit a review. Check in backend before saving. One review per user per worker only.

PAGE 8 — Admin Panel  ( URL: /admin )

Completely separate section. Only accessible with admin email + password login. Never linked from main website. Admin goes to /admin URL directly.

Admin Login:

- Email + password — stored securely in Supabase Auth

- Only ONE admin account — the owner

- Wrong password = access denied

Admin Dashboard — What Admin Can Do:

| Feature | Description | Priority |
| --- | --- | --- |
| View All Workers | See complete list of all workers in database | MUST HAVE |
| Add New Worker | Form: full name, phone, category, city, area, is_verified toggle | MUST HAVE |
| Approve Worker | Approve a self-registered worker to go live on website | MUST HAVE |
| Edit Worker | Edit any worker's details — name, number, area, category | MUST HAVE |
| Delete Worker | Remove a worker permanently from listing | MUST HAVE |
| View Payments | List of all payments — date, user, category, amount, status | MUST HAVE |
| View Reviews | All reviews submitted — worker name, reviewer, stars, comment | MUST HAVE |
| Delete Review | Remove a fake or abusive review | MUST HAVE |
| Worker Applications | List of workers who self-registered and are pending approval | MUST HAVE |
| Total Stats | Total workers, total payments today, total revenue this month | NICE TO HAVE |

SECTION 5 — Database Structure (Supabase)

Developer must create the following tables in Supabase. Use Row Level Security (RLS) on all tables.

Table 1: workers

| Column | Type | Required | Description |
| --- | --- | --- | --- |
| id | UUID | YES | Auto-generated unique ID for each worker |
| first_name | TEXT | YES | Worker first name — shown on listing cards |
| full_name | TEXT | YES | Worker full name — shown on ID card page only |
| phone_number | TEXT | YES | Worker mobile number — NEVER sent to frontend until payment verified |
| category | TEXT | YES | Service type: plumber / electrician / carpenter etc. |
| city | TEXT | YES | City where worker is based |
| area | TEXT | YES | Specific locality or area within city |
| job_title | TEXT | NO | Example: Certified Plumber — shown on ID card |
| union_name | TEXT | NO | Name of union that verified the worker |
| is_approved | BOOLEAN | YES | TRUE = visible on website, FALSE = pending admin review |
| is_verified | BOOLEAN | YES | TRUE = shows green Verified badge on card |
| average_rating | DECIMAL | AUTO | Auto-calculated from reviews table — do not edit manually |
| total_reviews | INTEGER | AUTO | Count of reviews — auto-updated |
| created_at | TIMESTAMP | AUTO | When worker record was created |

Table 2: users

| Column | Type | Required | Description |
| --- | --- | --- | --- |
| id | UUID | YES | Matches Supabase Auth user ID |
| phone | TEXT | YES | User mobile number — used for OTP login |
| display_name | TEXT | NO | Optional name user sets in their profile |
| created_at | TIMESTAMP | AUTO | When user first registered |

Table 3: payments

| Column | Type | Required | Description |
| --- | --- | --- | --- |
| id | UUID | YES | Unique payment record ID |
| user_id | UUID | YES | Foreign key → users.id — who paid |
| category | TEXT | YES | Which category was unlocked (example: plumber) |
| amount | INTEGER | YES | Amount paid — always 10 (rupees) |
| razorpay_order_id | TEXT | YES | Razorpay order ID — for reconciliation |
| razorpay_payment_id | TEXT | YES | Razorpay payment ID — proof of payment |
| razorpay_signature | TEXT | YES | Razorpay signature — verified on backend |
| paid_at | TIMESTAMP | YES | Exact time payment was confirmed |
| expires_at | TIMESTAMP | YES | paid_at + 3 days — access expiry time |
| is_active | BOOLEAN | AUTO | TRUE if current time is before expires_at |

Table 4: reviews

| Column | Type | Required | Description |
| --- | --- | --- | --- |
| id | UUID | YES | Unique review ID |
| worker_id | UUID | YES | Foreign key → workers.id — which worker |
| user_id | UUID | YES | Foreign key → users.id — who reviewed |
| rating | INTEGER | YES | 1 to 5 — star rating given |
| comment | TEXT | NO | Optional text — max 150 characters |
| created_at | TIMESTAMP | AUTO | When review was submitted |

Supabase Row Level Security (RLS) Rules

| Table | Who Can Read | Who Can Write |
| --- | --- | --- |
| workers | Public (everyone) — but phone_number column EXCLUDED from public read | Admin only via service key |
| users | Only the user themselves | Supabase Auth creates record automatically |
| payments | Only the user who made the payment | Supabase Edge Function only — not frontend |
| reviews | Public (everyone) | Only users with a valid payment record for that category |

⚠️  The phone_number column in workers table must be hidden from public Supabase queries. It must only be returned via a Supabase Edge Function AFTER payment verification.

SECTION 6 — User Flows

6.1  New User — First Visit

| Step | User Action | System Response |
| --- | --- | --- |
| 1 | Opens ServeHome website on phone | Home page loads with category grid |
| 2 | Taps 'Plumber' category | Worker list page opens — numbers locked |
| 3 | Taps 'Pay Rs. 10' banner button | Redirected to login page first |
| 4 | Enters phone number, receives OTP | OTP verified, user account created |
| 5 | Redirected back to payment page | Razorpay popup opens |
| 6 | Pays Rs. 10 via UPI | Payment verified by backend |
| 7 | Redirected to Plumber list | All plumber numbers now visible |
| 8 | Taps a worker name | Worker ID card opens — number shown — Call button visible |
| 9 | Taps Call button | Phone dialer opens with worker's number |
| 10 | 24–48 hours later — revisits site | Review popup appears — 'Rate this worker' |
| 11 | Submits 4-star review | Review saved — visible on worker's profile |
| 12 | After 3 days — returns to site | Access expired — Pay button shows again |

6.2  Returning User — Already Paid

| Step | User Action | System Response |
| --- | --- | --- |
| 1 | Opens ServeHome — already logged in | Home page loads |
| 2 | Taps 'Plumber' | Worker list opens — backend checks payments table |
| 3 | Payment found and not expired | Numbers shown immediately — no payment needed |
| 4 | Green banner: 'Unlocked! Expires in 1 day 6 hours' | Timer shows remaining access time |

SECTION 7 — Worker Registration Flow

7.1  Phase 1 — Admin Adds Workers Manually (Launch)

At launch the owner will contact local worker unions, collect worker details, and add them manually via the admin panel. This is the fastest way to have workers listed from day one.

- Owner visits union office and collects worker list: name, phone, category, area

- Owner logs into /admin panel

- Clicks 'Add Worker' — fills in the form

- Sets is_approved = true, is_verified = true for union-verified workers

- Worker appears on website immediately

7.2  Phase 2 — Worker Self Registration (Post Launch)

After the website is running, workers can register themselves. A simple 'Register as a Worker' link is shown at the bottom of the home page.

- Worker taps 'Register as a Worker' link on home page footer

- Fills form: full name, phone number, category, city, area

- Submits form — record saved in workers table with is_approved = false

- Admin receives email notification of new application

- Admin reviews in admin panel — approves or rejects

- If approved: worker goes live on website within minutes

⚠️  Workers who self-register do NOT get the 'Verified' badge automatically. Admin must manually set is_verified = true after confirming their credentials.

SECTION 8 — Trust and Safety Features

| Feature | How to Build It | Why It Matters |
| --- | --- | --- |
| Verified Badge | Green badge on worker card — only if is_verified = true in database | Users trust verified workers more |
| Union Verified Label | Small text: 'Verified by [Union Name]' on worker ID card | Proves worker is legitimate |
| Reviews from paying users only | Backend checks payment record before saving a review | Prevents fake reviews |
| One review per worker per user | Database unique constraint: user_id + worker_id must be unique in reviews table | No duplicate reviews |
| Phone number never in page source | Phone only returned by Edge Function after payment check — never in HTML | Prevents number scraping |
| 3-day timer shown clearly | Countdown timer on category page and worker profile after payment | Users know exactly when access expires — no surprise |
| Manual admin approval | No worker goes live without admin setting is_approved = true | Prevents fake or scam worker listings |
| Razorpay signature verification | Always verify payment signature on Supabase Edge Function | Prevents fake payment attempts |
| Secure Payment badge | Static 'Secure Payment Verified' badge shown after unlock | Builds user confidence |

SECTION 9 — Notifications

| Notification | When | Method | Free Tool |
| --- | --- | --- | --- |
| Payment Success | Immediately after payment confirmed | On-screen message (toast notification) | Built-in JS |
| Access Expiry Warning | 24 hours before 3-day access expires | Popup when user next opens site | Built-in JS |
| Review Request Popup | 24–48 hours after payment — when user revisits | Popup on page load | Built-in JS |
| New Worker Application | When a worker submits self-registration form | Email to admin | EmailJS — free |
| Admin Approval Confirmation | When admin approves a worker | SMS to worker's number | Fast2SMS — free tier |

⚠️  Do NOT use Firebase or any paid notification service. All notifications for users must be simple browser-based popups. Only admin email uses EmailJS — free tier.

SECTION 10 — Security Rules (MUST FOLLOW)

| Rule | Detail | Consequence if Ignored |
| --- | --- | --- |
| NEVER put Razorpay Secret Key in frontend JS | Store in Supabase Edge Function environment variables only | Attackers can steal money from account |
| ALWAYS verify Razorpay signature on backend | Use the signature verification code from Razorpay docs in Edge Function | Fake payments can unlock numbers for free |
| NEVER send phone numbers in public Supabase query | Use Edge Function that checks payment, then returns number | Numbers can be scraped and stolen |
| Admin panel must be password protected | Supabase Auth — admin email + strong password | Anyone can edit or delete workers |
| Use Supabase RLS on all tables | Set row level security policies — see Section 5 | Users can read other users' data |
| OTP login only | No simple password login for regular users — phone OTP via Supabase | Reduces fake account creation |
| HTTPS only | Vercel provides HTTPS automatically — never deploy on HTTP | User data can be intercepted |

SECTION 11 — Mobile Performance Checklist

Remember: Users are on basic Android phones with SIM data. Speed is everything. A slow website = user leaves forever.

| Check | Requirement | How |
| --- | --- | --- |
| Page size | Under 500KB total per page | No large libraries, compress everything |
| Images | WebP format, max 100KB each | Use online converter — squoosh.app (free) |
| Fonts | Load only Poppins weights 400, 500, 600 | Don't load all font weights |
| CSS | Tailwind CSS via CDN — only used classes | Purge unused CSS in production |
| JavaScript | No jQuery, no React, no Angular | Plain vanilla JavaScript only |
| API calls | Maximum 2 Supabase calls per page load | Combine queries where possible |
| Lazy loading | Images below the fold load only when scrolled to | Use loading='lazy' on all img tags |
| PWA | Add basic service worker | Cache home page and CSS so it loads offline |
| Test on 3G | Must load under 5 seconds on 3G | Use Chrome DevTools network throttle to test |
| Minify | Minify all JS and CSS in production | Vercel does this automatically on deploy |

SECTION 12 — Complete Pages List

| Page Name | URL | Who Can Access | Login Required |
| --- | --- | --- | --- |
| Home Page | / | Everyone | No |
| Category Worker List | /category/[name] | Everyone | No |
| Worker ID Card | /worker/[id] | Everyone | No |
| Payment Page | /pay/[category] | Logged-in users | YES |
| Login / OTP | /login | Everyone | No |
| My Bookings | /bookings | Logged-in users | YES |
| User Account | /account | Logged-in users | YES |
| Review Submission | /review/[worker_id] | Paying users only | YES |
| Worker Registration | /register-worker | Everyone | No |
| Admin Login | /admin/login | Admin only | Admin password |
| Admin Dashboard | /admin/dashboard | Admin only | Admin password |
| Admin Worker Mgmt | /admin/workers | Admin only | Admin password |
| Admin Payments | /admin/payments | Admin only | Admin password |
| Admin Reviews | /admin/reviews | Admin only | Admin password |

SECTION 13 — Deliverables Checklist

The developer must complete ALL items below before the project is considered finished and final payment is released.

| # | Deliverable | Notes |
| --- | --- | --- |
| 1 | Home page — category grid + popular workers section | Must match reference UI image style |
| 2 | Category / Worker list page — with unlock banner logic | One pay button for whole category — not per worker |
| 3 | Worker ID card page | ID card layout — default silhouette avatar |
| 4 | Razorpay Rs. 10 payment integration | With signature verification on Supabase Edge Function |
| 5 | 3-day access timer — accurate countdown | Backend controls this — not frontend |
| 6 | User login via phone OTP (Supabase Auth) | No email login for regular users |
| 7 | My Bookings page | Shows active and expired unlocks |
| 8 | Review popup and submission | Only for paying users — 24hr delay trigger |
| 9 | Admin panel — all features listed in Section 4 Page 8 | Secure — admin email + password only |
| 10 | All 4 Supabase tables created with RLS | Per rules in Section 5 |
| 11 | Dark mode / Light mode toggle — all pages | Saves preference in localStorage |
| 12 | Worker self-registration form | Admin approval required before going live |
| 13 | Deployment on Vercel — live URL given to owner | Must be accessible from any phone browser |
| 14 | Full source code handover | Uploaded to GitHub — owner must have access |
| 15 | Basic PWA setup — service worker | Home page must load offline / on slow data |
| 16 | Mobile responsive — tested on 360px screen width | No horizontal scroll anywhere |
| 17 | Page load under 3 seconds on 4G | Tested and confirmed before handover |

SECTION 14 — Out of Scope (Do NOT Build)

The following features are NOT required for this version. Do not add them. They may be built in future versions.

| Feature | Reason |
| --- | --- |
| Native mobile app (Android/iOS) | Website only — PWA is sufficient for mobile users |
| In-app chat or messaging | Not in business model — users call workers directly |
| Booking or appointment scheduling | Not in business model — users call and arrange themselves |
| Video uploads or worker videos | Increases page weight — hurts performance on slow data |
| Map / GPS tracking | Complex and not needed for MVP |
| Multi-language support | English only for now — add later if needed |
| Franchise management portal | Future feature — after launch success |
| Worker earnings or payouts | Workers are not paid through ServeHome — they deal directly with customers |
| Social media login (Google, Facebook) | Phone OTP is simpler for this audience — keep it simple |
| Push notifications (browser) | Popups on revisit are sufficient — avoid complexity |

SECTION 15 — Design Reference and Final Notes

15.1  Reference UI Image

A UI reference image is attached alongside this document. The image shows three mobile screens:

- Screen 1 — Home page with greeting, search bar, category icon grid, popular workers section

- Screen 2 — Worker list page with horizontal filter tabs, worker cards with View Profile and action buttons

- Screen 3 — Worker detail page with large hero photo, name, rating, about, gallery, call button

Take the VISUAL STYLE from this image — colours, card shapes, shadows, typography feel, icon grid layout, bottom navigation bar design. Do NOT copy features that are not in the PRD — no Book Now button, no Message button, no Gallery, no pricing shown.

15.2  Summary — What Makes ServeHome Different

| Other Platforms | ServeHome |
| --- | --- |
| Booking system — complex | No booking — just call the worker directly |
| Workers take orders through app | Workers get calls from customers — they work independently |
| High commissions to platforms | User pays flat Rs. 10 — worker keeps 100% of their fees |
| Require worker to be tech-savvy | Owner lists workers manually — worker needs nothing |
| Expensive to build | 100% free tools — Rs. 0 monthly cost |

15.3  Contact

For any questions about this PRD, clarification on features, or approval before using a paid tool, the developer must contact the owner before proceeding. Do not make assumptions — always ask if unsure.

END OF DOCUMENT

ServeHome PRD v2.0 — Final — 30 May 2026